INSTALL-DAY OWNER SCRIPT

Founder-side talk track for the 4-hour pilot install

# 0900 — Arrival (5 min)

Don't open laptop yet. Sit down with owner. Coffee/chai is good.

"Mr/Ms <owner>, four hours from now your shop will run on PharmaCare Pro for the first time. The next two weeks will be both systems running side by side — your existing one and ours. After 14 days of zero discrepancy, we go full PharmaCare. Sound good?"

# 0915 — Confirm shop master

Open laptop. Show the master-data confirmation screen. Walk through:

- Shop name + GSTIN — verify against the actual paper certificate.

- Drug license number + expiry — point at the paper.

- FSSAI number (if owner sells health-foods).

- Pharmacist name + registration number — point at the framed certificate on the wall.

- Default invoice layout: thermal 80mm. Owner can switch to A5-GST per-bill if a B2B customer asks.

# 1015 — SKU import (the high-stakes step)

"This is the most important 30 minutes of the install. We'll bring in your existing SKUs from <Marg/Tally/paper>. The system will flag anything unusual — bad HSN codes, missing batches, expired stock. We'll fix or accept each one with you watching."

- Run pharmacare-validate-import on the export. Walk owner through any errors/warnings.

- If owner objects to a finding (e.g. they say HSN 33049200 is fine), document the override in /Pilot Onboarding/<shop>/Notes/. Don't argue.

- After import, show ProductMasterScreen (Alt+P). Owner sees the full SKU table.

- Pause for owner to spot-check 3-5 items they care about. Top movers. Schedule H drugs. House brands.

# 1100 — Sample sale

"Now the moment of truth — your first PharmaCare bill. Pick any walk-in customer."

- Cashier rings the actual bill in PharmaCare. Print on the new receipt printer.

- Compare receipt to a recent legacy receipt — same items, same totals (within rounding).

- Owner signs the receipt 'verified by owner' on Day-1.

# 1130 — Sample refund

- With cashier+owner watching: F4 → enter the bill ID → return one strip → F9.

- Credit note prints automatically. Hand it to the owner.

- "This is what you couldn't do in <legacy>. Pharmacy reality: 80% of returns are line-level. Now you have GST-correct credit notes for every one of them."

# 1200 — GSTR-1 dry run

- Generate GSTR-1 for the 1-bill period. Show the JSON + CSV bundle.

- "Your CA can take this directly. No Excel pivots. No Tally re-entry. The CSV is Tally-Prime format-compatible."

# 1230 — Cashier training (90→30 min compressed)

Hand the cashier the laminated F4 quick-reference. Do 3 practice rings end-to-end. Stop only when 3 in a row are sub-30 seconds.

# 1300 — Sign agreement + handover

- Owner signs the Sales Agreement (this DOCX, §10).

- Save Sourav's WhatsApp as 'PharmaCare Sourav 24x7' in BOTH owner's + cashier's phones. Test it now — ping 'install complete' to confirm.

- Hand owner a printed FAQ + this script + the Day-1 SOP.

- Photograph the install setup (printer + scanner + signed agreement). Save to Drive.

- Leave. Don't linger. The shop has a business to run.

# What NOT to say

- "This software is enterprise-grade." — meaningless to the owner. Say: "Your bill prints in under 2 seconds. Your CA gets a clean GSTR-1. Your cashier learns the keys in 30 minutes."

- "AI-powered." — owner doesn't care. Say what it does, not the buzzword.

- "This will replace 5 of your tasks." — owner hears 'this will replace people'. Say: "This makes the cashier 4× faster on returns and gives you a clean ledger."

- "Trust me." — instead, show the audit log + every transaction in the local SQLite file. Trust is built by transparency, not asked for.