Vaidyanath Pilot — Hotfix Deployment Protocol

| Field | Value |
| --- | --- |
| Pilot shop | Vaidyanath Pharmacy, Kalyan, Maharashtra |
| Software | PharmaCare Pro v0.1.0 |
| Cutover | Wednesday, 2026-05-13 |
| Live window | 2026-05-13 cutover to 2026-06-12 Day-30 close-out |
| Document owner | Sourav Shaw, founder |
| Tone | brutally direct. Action verbs. Every step has a verify bullet. |

DRAFT 2026-05-09 (S28 wave-F agent F1). This is the canonical hotfix runbook. Every emergency code change shipped to the Vaidyanath rig follows this protocol. Sister docs: hotline_escalation_matrix_source.md (C3/D3), vaidyanath_dr_runbook.docx (S28-A6), auto-update-release-flow.md (S27), pcall.sh README (S28-B4). Defect intake schema: defect_log.md (C4).

# 1. When to invoke this protocol

Invoke this protocol when, and only when, all three conditions hold:

- A row exists in _research_brain/06_pilot/defect_log.md with current-state = fix-in-progress.

- That row has severity in {P0, P1}.

- The cashier or owner cannot wait for the next scheduled release; the defect is blocking billing or burning a compliance clock.

If any condition fails, do not invoke this protocol. P2/P3 defects bundle into the next sprint; P0/P1 still in triaging go through triage to fix-in-progress first per defect-log section 3.

Verify.

- Open defect_log.md section 4. Confirm the id, severity, and current-state of the target row.

- Confirm there is no open higher-severity defect ahead in the queue. P0 always pre-empts P1.

- Confirm the founder is on-call per hotline matrix section 4.

# 2. Severity to SLA timetable

This timetable is binding. It cross-references hotline_escalation_matrix_source.md section 2 and tightens it for the deploy-side clocks (the matrix governs ack and workaround; this doc governs ship-and-install).

| Severity | Ack (max) | Workaround live (max) | Hotfix shipped + installed onsite (max) | Post-mortem due |
| --- | --- | --- | --- | --- |
| P0 | 15 min | 2 h | 24 h from fix-in-progress | 24 h from fixed |
| P1 | 1 h | 8 h | 48 h from fix-in-progress | 48 h from fixed |

Clock starts the moment the defect-log row enters current-state = fix-in-progress, not when the row was opened. Workaround clock pauses the ship clock; root-cause hotfix clock does not pause for any reason short of a CERT-In incident.

Breach handling. Missing any clock above auto-escalates the defect by one tier (P1 to P0) per defect-log section 1 rule, AND triggers a mandatory blameless post-mortem regardless of severity, AND blocks the next sprint planning until the post-mortem is filed.

Verify.

- The fix-in-progress timestamp is recorded in the defect-log row.

- Founder has set a phone alarm at the Hotfix shipped deadline.

# 3. Step-by-step sandbox + PowerShell flow

This is the literal sequence Sourav runs from the moment the defect row hits fix-in-progress. Every step has a verify bullet. Skipping verify is what causes the second hotfix that has to roll back the first hotfix.

## 3.a — Reproduce locally

Action.

- Open the founder's clone VM (Windows 11 Pro, identical to the Vaidyanath rig per A5 spec).

- Restore the latest synthetic Vaidyanath dataset: pwsh tools/dr/restore-snapshot.ps1 --label synthetic-vaidyanath-latest.

- Reproduce the defect by following the repro-steps field from the defect-log row, exactly. Do not improvise.

- Capture: screenshot, console log, tauri.log tail, panic trace if any.

Verify.

- The defect reproduces on the clone VM in fewer than three attempts. If it does not reproduce, you do not have the defect — re-interview the cashier; do not patch blind.

## 3.b — Branch from main

Action.

- In the sandbox: cd /sessions/<id>/mnt/Rasayn/pharmacare-pro && git fetch origin && git checkout main && git pull --ff-only.

- git checkout -b hotfix/DEF-<NNN> where NNN is the defect id.

Verify.

- git status shows clean working tree on the new branch.

- git log -1 --oneline shows the same SHA as origin/main HEAD.

- The branch name matches the regex ^hotfix/DEF-\d{3}$. CI rejects any other shape on a hotfix tag attempt.

## 3.c — Code change

Action.

- Make the smallest change that fixes the defect. No drive-by refactors. No while-Im-here cleanups. The hotfix branch is for one row in the defect log, nothing else.

- Add a regression test that fails before the change and passes after. If the bug is in Rust: tests/<module>_unit_test.rs. If TS: alongside the source as *.test.ts(x).

- Update the defect-log row note column with the planned fix path (file paths + one-line strategy).

Verify.

- git diff --stat shows fewer than 100 LOC across at most 5 files. If larger, reconsider — you are probably refactoring, not hotfixing.

- The new test name explicitly contains the defect id, e.g. it("DEF-007 does not panic on negative qty", ...).

## 3.d — Local pcall gate

Action.

- From repo root: bash scripts/pre-push/pcall.sh. Or, if installed as hook, git push --dry-run triggers it.

- The gate runs in this order: cargo metadata, cargo fmt --check, tsc, turbo run test --filter=...[HEAD^1], graph-lint.

- For a faster targeted loop while iterating: cargo test --test <relevant>_integration_test and pnpm -F <pkg> test.

Verify.

- Every gate prints [PCALL gate=<name> status=PASS elapsed=<ms>ms].

- No FAIL. No silent SKIP outside of clippy (off by default per pcall README).

- The new regression test is in the PASS count.

## 3.e — Commit with conventional subject

Action.

- git add -A.

- git commit -m "defect: DEF-<NNN> <one-line summary>" -m "Body: link to defect-log row, root cause one-paragraph, test added."

- Use the configured git identity: aivora017 <aivora017@gmail.com>.

Verify.

- git log -1 --pretty=%s matches ^defect: DEF-\d{3} .+$.

- Author email is aivora017@gmail.com (not the chat-account email).

- Commit body links to _research_brain/06_pilot/defect_log.md#DEF-<NNN>.

## 3.f — Push and wait for CI green

Action.

- git push -u origin hotfix/DEF-<NNN>.

- gh pr create --base main --title "hotfix: DEF-<NNN> <one-line>" --body "Closes DEF-<NNN>. See defect log row."

- gh pr checks --watch until all checks are green.

Verify.

- Both ci and e2e workflows are green on the PR head SHA.

- No CI flake re-runs needed. If a CI job goes red on something unrelated, file it as a separate ticket; do not merge over red.

- The PR has at least one approval (founder self-approves under emergency-merge rule for P0 only; P1 waits for one external reviewer if available).

## 3.g — Merge to main, fast-forward squash

Action.

- gh pr merge --squash --delete-branch. Squash so main stays linear.

- git checkout main && git pull --ff-only.

Verify.

- git log -1 --pretty=%s on main matches defect: DEF-<NNN> ...

- git log -1 --pretty=%P | wc -w returns 1 (single parent — confirms squash, not a true merge commit).

## 3.h — Tag the merge commit

Action.

- git tag hotfix-vYYYYMMDD-HHMM-DEF<NNN> against the merge SHA. Use IST wall-clock time.

- git push origin hotfix-vYYYYMMDD-HHMM-DEF<NNN>.

Verify.

- The tag exists locally: git tag -l "hotfix-*-DEF<NNN>".

- The tag exists on origin: git ls-remote --tags origin "hotfix-*-DEF<NNN>" returns one row.

- Tag points to the squash commit, not the PR head: git rev-list -n1 hotfix-... matches git rev-parse main.

## 3.i — Windows MSI rebuild

Action (PowerShell, founder's machine — sandbox cannot do this).

cd C:\Users\Jagannath Pharmacy\ClaudeWorkspace\pharmacy-sw\Rasayn\pharmacare-pro

git fetch origin

git checkout main

git pull --ff-only

cd apps\desktop

npm ci

npm run build

cd src-tauri

cargo tauri build --target x86_64-pc-windows-msvc

Until the DigiCert EV cert lands (week-2 of pilot, see section 7), the MSI ships unsigned. Vaidyanath rig already trusts the unsigned MSI fingerprint via the Day-1 install procedure (S28-A3). Once the cert lands, append:

pwsh ..\..\..\scripts\sign-windows.ps1 -Path target\release\bundle\msi\<msi>

Verify.

- The MSI exists at apps\desktop\src-tauri\target\release\bundle\msi\PharmaCarePro_<version>_x64_en-US.msi.

- File size is within 10 percent of the previous MSI. A 2x size jump means a debug build slipped in.

- Get-FileHash <msi> -Algorithm SHA256 produces a hash. Record it in the defect-log row note column.

## 3.j — Smoke install on a fresh Win 11 VM

Action.

- Boot the founder's clean Win 11 VM snapshot (no PharmaCare Pro installed, no synthetic data).

- Copy MSI via shared folder. msiexec /i PharmaCarePro_<version>_x64_en-US.msi /qn.

- Launch app. Run the Day-1 30-bill smoke (S28-A3 section 5) compressed: 1 OTC bill + 1 Schedule-H bill + open one report.

- Specifically retrigger the defect's repro-steps. The defect must be gone.

Verify.

- App boots in fewer than 5 seconds on the VM.

- Both smoke bills save and print without panic.

- The original defect repro fails — meaning, the bug does not reproduce. This is the only acceptance criterion for proceeding to step k.

## 3.k — Onsite re-install at Vaidyanath

Action.

- Founder travels to Vaidyanath with the MSI on a fresh USB stick (formatted that morning, scanned by Defender).

- WhatsApp owner: [Hotfix DEF-<NNN>] Arriving at <HH:MM>. Expect <X> min downtime. (template section 6).

- Onsite: take a fresh DR snapshot via pwsh tools/dr/snapshot.ps1 --label "pre-hotfix-DEF<NNN>-<timestamp>". Copy snapshot to USB plus to OneDrive backup folder.

- Uninstall current build via Settings -> Apps -> PharmaCare Pro -> Uninstall. Do not reuse the existing install dir for the install — let the uninstaller clear it.

- Install new MSI: msiexec /i E:\PharmaCarePro_<version>_x64_en-US.msi /qn. Wait for completion.

- Launch app. Owner watches.

- Run smoke bill: 1 OTC paracetamol, 1 Schedule-H bill (e.g. amoxicillin), 1 receipt-print verify.

- Verify reports tab loads with today's data.

- WhatsApp owner: [Hotfix DEF-<NNN>] verified, resume billing (template section 6).

Verify.

- Smoke bill prints with correct GST, correct HSN, correct total.

- Reports show pre-hotfix bills intact (no data loss across reinstall).

- Original defect does not reproduce on the live rig.

- Owner gives verbal sign-off and returns to billing.

## 3.l — Close the defect-log row

Action.

- Edit _research_brain/06_pilot/defect_log.md section 4 row for DEF-<NNN>.

- Set current-state = fixed.

- Set resolution-sha = <squash-merge-SHA> (10-char short OK, 40-char preferred).

- Set closed-at = <ISO 8601 IST timestamp>.

- Append the rollup row in section 5 if 9pm IST has passed.

Verify.

- The row passes the section 3 state-machine rule: fix-in-progress to fixed requires non-empty resolution-sha.

- The section 5 rollup closed-today count incremented by exactly one.

- A new SILENT_KILLERS.md row was added if the defect class did not previously exist.

# 4. Rollback procedure

If the hotfix MSI worsens behavior at Vaidyanath — fresh panic, data corruption, longer billing time — roll back immediately, do not debug onsite. The shop cannot be a debugger.

## 4.a — Decision rule

Roll back if any is true within 30 minutes of install:

- A new panic (Sentry trace, or visible "App crashed" dialog) on a path that worked pre-hotfix.

- A bill prints wrong (total, GST, HSN, customer name).

- Cashier reports billing time has gone up by >10 seconds per bill.

- A second defect row needs opening before the cashier finishes the next 5 bills.

## 4.b — Onsite rollback (founder is still at the shop)

Action.

- Stop billing. Owner switches to manual paper book if demand.

- Uninstall the bad MSI: msiexec /x {productCode} /qn.

- Reinstall the previous-known-good MSI from the same USB. Founder always carries the previous MSI as previous.msi on the same stick. Do not re-download.

- Restore the pre-hotfix DR snapshot taken in step 3.k.3: pwsh tools/dr/restore-snapshot.ps1 --label "pre-hotfix-DEF<NNN>-<timestamp>" per DR runbook section 7.

- Launch app. Run smoke bill. Confirm pre-hotfix behavior is restored.

- WhatsApp owner: [Hotfix DEF-<NNN>] rolled back, behavior restored, defect remains open, will return with v2.

Verify.

- The current MSI hash matches the pre-hotfix MSI hash (Get-FileHash).

- Latest bill in the database is the same row that was the latest before the hotfix install (timestamp comparison via sqlite3 on the encrypted DB through the dev-tool window).

- Cashier billing time is back to pre-hotfix baseline.

## 4.c — Defect-log update on rollback

Action.

- Open a NEW defect row DEF-<NNN+1> with severity = original P-tier and description: "regression of DEF-<NNN> hotfix; rollback applied".

- Move original DEF-<NNN> from fixed back to a NEW row — fix-in-progress does not move backward per defect-log section 3 transition rules. Add note: superseded by DEF-<NNN+1>.

- Tag the bad commit: git tag rolled-back-vYYYYMMDD-HHMM-DEF<NNN> and push.

Verify.

- defect_log.md section 4 has both rows visible with cross-links.

- The bad tag exists on origin.

- A post-mortem is now mandatory under section 2 breach rule.

## 4.d — Disaster rollback (founder is NOT at the shop)

If the rollback need is detected after founder has left:

- WhatsApp call cashier per hotline matrix section 3 P0 channel walk.

- Walk cashier through the laminated-card emergency steps: power-cycle, then attempt to launch app.

- If launch fails: cashier switches to paper book; founder drives back to shop with the previous MSI.

- Founder runs section 4.b onsite within 2 hours of the page.

Verify.

- Cashier confirms paper-book mode is active and bills are being captured manually.

- Founder ETA to shop is logged on the WhatsApp thread.

# 5. Day-1 specific risk inventory

These are the 10 things that can go wrong on cutover day (May 13) that this protocol must be ready for. Each has a pre-prepared mitigation. Founder reads this list out loud the night before cutover.

| # | Risk | Likelihood | Pre-prepared mitigation |
| --- | --- | --- | --- |
| 1 | Thermal printer driver mismatch (TVS-E vs Epson) | Medium | Both drivers pre-installed on rig. Settings -> Print Mode toggle. PDF-print is the safety net (DR runbook section 3). |
| 2 | SQLite WAL conflict on power flicker | Low | UPS provides 5-min runway. App restart triggers WAL replay. DR runbook section 4. |
| 3 | FK violation during Marg CSV import | Medium-high | Importer logs the bad row, skips it, continues. CSV row-skip log goes to import_anomalies.md for next-day reconciliation. |
| 4 | Encrypted-DB key not found at startup | Low | KEK backup on YubiKey 5 stays with founder. DR runbook section 8. |
| 5 | Auto-IRN call fails silently to Cygnet | Medium | IRN queues locally; Worker drains within 24h. Cashier sees "IRN pending" badge, not an error. DR runbook section 5. |
| 6 | Wrong GST rate computed on a Schedule-H drug | Low | All rates frozen at S26 with HSN cross-validation. If observed, immediate P0 hotfix. |
| 7 | Cashier mis-types Hindi/Marathi locale at install | Low | OnboardingWizard validates locale early. Default = mr for Vaidyanath (S28-D4). |
| 8 | Counseling-completed gate blocks legitimate OTC sales | Medium | FEATURE_FLAGS.counseling=true is on; if the cashier hits a false-positive, toggle off via Settings. P1 hotfix to follow. |
| 9 | Photo-GRN OCR misreads a HSN | Medium | Tier-A regex falls back to manual entry. Cashier can override in 5 seconds. |
| 10 | DSR request from a customer on Day 1 | Low | DSR auto-respond live (S28-D2). Founder gets a notification; 30-day clock starts; no scramble. |

Verify before cutover.

- All 10 mitigations are loaded into the founder's mental cache; he can answer "what do I do if X" without re-reading.

- All 10 mitigation paths are tested at least once on the clone VM in the 48 hours before cutover.

# 6. Communication templates

Copy-paste-grade. Edit only the bracketed fields. All shop-facing messages go in English plus Marathi (Vaidyanath default per Q-007). Cross-references hotline matrix section 9.

## 6.a — WhatsApp ack on defect intake (re-stated from hotline matrix 9.1)

[ACK <P0|P1>] Logged DEF-<NNN> at <HH:MM IST>. Working it now.

Symptom: <one line>.

Last successful action: <one line>.

Cashier: keep the bill on screen. Do not retry.

Founder ETA next update: <Xh>.

## 6.b — WhatsApp ETA-fix update

[Hotfix DEF-<NNN>] Fix in progress.

Root cause identified: <one line>.

ETA fix shipped: <Xh from now>.

ETA install onsite: <Xh from now>.

Workaround in place: <yes/no — text>.

## 6.c — WhatsApp arriving-onsite

[Hotfix DEF-<NNN>] Arriving at <HH:MM>.

USB stick has v<version> MSI + previous MSI for rollback.

Expected downtime: <X> min.

Cashier: please save current bill via Ctrl+S now.

## 6.d — WhatsApp install-complete

[Hotfix DEF-<NNN>] verified at <HH:MM>.

Smoke bill: pass.

Original defect: not reproducing.

Resume billing.

Snapshot pre-install saved as <label>.

## 6.e — WhatsApp rollback

[Hotfix DEF-<NNN>] rolled back at <HH:MM>.

Reason: <one line — see 4.a rule>.

Behavior restored to pre-hotfix baseline.

Defect remains open — will return with v2.

Apologies for the disruption.

## 6.f — Email post-mortem (re-stated from hotline matrix 9.2 with hotfix-specific items)

Subject: [Post-Mortem] <date> - DEF-<NNN> - <one-line summary>

1. Timeline (IST):

- HH:MM: defect opened (defect_log row id)

- HH:MM: ack sent

- HH:MM: workaround live (or N/A)

- HH:MM: fix-in-progress

- HH:MM: PR merged (sha)

- HH:MM: MSI built

- HH:MM: VM smoke pass

- HH:MM: onsite install start

- HH:MM: onsite install verified

- HH:MM: defect closed

2. Root cause (one paragraph, blameless):

3. What broke (technical, with file paths + line numbers):

4. What stopped it being worse (test that caught it / monitor that paged):

5. What did NOT work in this protocol (be specific):

6. Action items (with owner + date):

7. Customer / shop impact (bills, data, billing minutes):

8. SILENT_KILLERS.md row added: <yes/no>

9. Updates to this protocol: <yes/no>

# 7. Auto-update path (post-DigiCert)

The protocol above is the bare-metal path — USB stick, manual install, founder onsite. It is the right path for the first 2 weeks of pilot when (a) the DigiCert EV cert has not yet landed and (b) the auto-update worker has not been promoted past pilot channel.

Once both conditions flip (target: end of week-2 of Vaidyanath pilot), the protocol simplifies for steps 3.i through 3.k. Cross-link to pharmacare-pro/docs/runbooks/auto-update-release-flow.md.

## 7.a — Differences when auto-update is live

| Step | Bare-metal path (current) | Auto-update path (post-cert, week-3+) |
| --- | --- | --- |
| 3.i | Build MSI manually, sign with DigiCert if available | Same build step, but signing is mandatory — the updater rejects unsigned bundles by ed25519 verify |
| 3.j | Install MSI on clean Win 11 VM, run smoke | Promote manifest to pilot channel: npx tsx scripts/auto-update/promote-manifest.ts --channel pilot ... Founder's clone VM picks it up and self-updates. Run smoke. |
| 3.k | Drive to Vaidyanath, USB install | After 24h on pilot with no regressions, promote to beta. After 48h on beta, promote to stable. Vaidyanath rig auto-updates on next launch (or manually via Settings -> Check for updates). |
| 3.k onsite verify | Founder watches owner, smoke bill | Founder verifies remotely via Sentry quiet (no new error spikes) + WhatsApp text confirm to owner. Founder drives onsite ONLY if remote verify is ambiguous. |

## 7.b — Channel ladder enforcement

Per auto-update-release-flow.md section 5: pilot (24h) -> beta (48h) -> stable. Never skip channels once 3 or more pilot rigs are live. For Vaidyanath alone (single-rig), founder MAY skip beta for a P0 hotfix only, with a written sign-off in the defect-log note column reading channel-skip approved by founder for P0-DEF-<NNN>.

## 7.c — Rollback under auto-update

Auto-update rolls back by forward fix, not by downgrade. Tauri does not auto-downgrade. If v0.1.2 breaks Vaidyanath, the founder re-promotes v0.1.1 to stable (this stops further rigs from getting v0.1.2) AND ships v0.1.3 as a normal hotfix following this protocol against the v0.1.2 rigs. See auto-update-release-flow.md section 4.

## 7.d — Trigger to switch protocols

Switch from bare-metal to auto-update when all are true:

- DigiCert EV cert landed and installed (USER_INPUT_QUEUE Q-001 closed).

- Worker deployed and updates.pharmacare.in/manifest.json returns 200.

- Vaidyanath rig has v0.1.0 with auto-update enabled in tauri.conf.json (already shipped per S27).

- Founder has run a synthetic auto-update drill end-to-end (target: week-2 evening).

Until all four are true, this document's bare-metal path is the only path.

# 8. Quarterly drill

This protocol is muscle memory. Test it before you need it.

## 8.a — Drill cadence

Every quarter, first Wednesday after the 7th of the quarter's middle month (matches the DR drill cadence from S28-A6 section 10 and the hotline drill from C3 section 10). Same day, same on-call window.

## 8.b — Drill procedure

- Founder seeds a synthetic defect into the clone VM (e.g. force a panic in save_bill behind a feature flag).

- Cashier (founder role-playing) reports it via the hotline matrix.

- Founder walks this protocol section 1 to 3.l end-to-end on the clone VM, including a pretend onsite install (skip the drive, simulate by re-installing MSI on a second VM labeled "Vaidyanath-stand-in").

- Time every clock from section 2.

- Log to _research_brain/06_pilot/drill_log.md: defect-id, severity, time-to-ack, time-to-PR-green, time-to-MSI, time-to-onsite-verify, gaps observed.

## 8.c — Pass criteria

- All section 2 SLAs met against the synthetic defect (P0 hotfix in 24h is feasible in the drill).

- No step in section 3 was skipped or improvised.

- Rollback in section 4 was exercised at least once per year (rotating with the regular drill).

## 8.d — Drill failure handling

- A failed drill is filed as a P1 against this protocol document itself.

- Fix the protocol, not the drill. If the protocol cannot be executed in the drill, it cannot be executed in production.

- Re-drill within 14 days of the failed drill.

## 8.e — First scheduled drill

- S30, Q3 2026, first Wednesday after May 31. Owner: Sourav. Synthetic defect target: a forced regression in the GRN-OCR Tier-A regex. Pass criterion: full section 3 walk in <8 hours.

# 9. Cross-references

- hotline_escalation_matrix_source.md section 1 (severity scale) — this doc's section 2 cites that.

- hotline_escalation_matrix_source.md section 9 (comms templates) — this doc's section 6 extends those.

- defect_log.md section 1 (severity scale), section 2 (row template), section 3 (state machine) — this doc's section 1, 3.l, 4.c cite those.

- vaidyanath_dr_runbook.docx (S28-A6) section 3 (printer), 4 (power), 5 (IRN queue), 7 (snapshot restore), 8 (KEK backup) — this doc's section 4, 5 cite those.

- pharmacare-pro/scripts/pre-push/README.md — this doc's section 3.d cites the gate ordering.

- pharmacare-pro/docs/runbooks/auto-update-release-flow.md section 2 (release flow), 4 (rollback), 5 (channels) — this doc's section 7 extends those.

End of hotfix_deployment_protocol.docx.