CYGNET GSP IRN ONBOARDING

Sandbox → Production walkthrough for the e-invoice IRN/CRN integration

Required when pilot shop annual turnover ≥ ₹5Cr OR before onboarding pilot #2

# 0 · Why Cygnet (and not anyone else)

GSTN's e-invoice mandate (effective 2023-08-01) requires every B2B invoice from registered taxpayers with annual turnover ≥ ₹5Cr to be reported to NIC for IRN issuance within 24h. After 24h the invoice is legally void. There are 9 GSPs. We picked Cygnet (GSP-1 since 2017) for three reasons: (a) cleanest OpenAPI doc, (b) 99.9% NIC uptime SLA in their public reports, (c) Indian-owned, Indian-hosted (DPDP-compliant data residency).

ClearTax is the second-vendor plan (playbook v2.0 §12 second-vendor rule). The codebase has CygnetAdapter + ClearTaxAdapter + MockAdapter. Routing is per-shop via shops.einvoice_vendor — fail over by flipping the column.

# 1 · Procurement (one-time, ~7-10 business days)

- Visit cygnet.in/contact-us OR call +91 79 2680 0700. Ask for 'GSP e-invoice API trial / sandbox onboarding'.

- Sales rep schedules a 30-min Teams call. They want: company name, GSTIN(s), annual turnover, expected daily IRN volume (for our pilot: <50/day per shop, well under their lowest tier).

- Receive contract draft. Standard pricing tier: ₹3,000-5,000/month for first 1,000 IRNs/day, scales up. For pilot phase (10 shops, ~500 IRN/day total), the introductory tier covers it.

- Sign + email back. Cygnet KYC verification (3-5 business days): they re-validate GSTIN, MoA, founder PAN.

- Onboarding email arrives with: sandbox base URL, sandbox credentials (one shared username/password for all sandbox testing), API doc PDF (~120 pages), Postman collection, encryption pubkey for password handshake.

- Sandbox is immediately usable. Production credentials are issued after the customer (us) has run 50+ successful sandbox IRN submissions and emails Cygnet support requesting prod access.

# 2 · Sandbox vs production endpoints

| Environment | Base URL |
| --- | --- |
| Sandbox (NIC-test) | https://einvapi-trial.cygnet.in |
| Production | https://einvapi.cygnet.in |

Both URLs are exported as constants in apps/desktop/src-tauri/src/cygnet.rs (CYGNET_SANDBOX_BASE_URL and CYGNET_PROD_BASE_URL). Switching environments is a single env-var change.

# 3 · Environment variables (5 required)

| Variable | Description / source |
| --- | --- |
| CYGNET_BASE_URL | https://einvapi-trial.cygnet.in (sandbox) or https://einvapi.cygnet.in (prod). NEVER mix. |
| CYGNET_API_KEY | 32-char API key from the onboarding email. Treat as a secret. |
| CYGNET_USERNAME | Per-shop GSP username (each shop gets its own in production; sandbox shares one). |
| CYGNET_PASSWORD | Per-shop GSP password. Cygnet's API requires it RSA-encrypted at the wire layer with their public key — the cygnet-live build feature handles that. |
| CYGNET_GSTIN | The shop's 15-char GSTIN. Used in the auth handshake and validated against the bill GSTIN. |
| CYGNET_SANDBOX | Optional override. Setting to 'true' forces sandbox mode regardless of base URL — extra safety belt. |

Storage: env vars on Sourav's laptop during dev/sandbox. For pilot install, store in Windows DPAPI-protected secrets (deferred — playbook v2.0 §8.1 calls for HSM-backed secret store at GA, not pilot). For GitHub Actions release-windows.yml, add the same five as repo secrets following the Code-Signing Setup pattern.

# 4 · First sandbox submission — smoke test

- Set the 5 env vars in your shell session.

- Build with: cargo build --features cygnet-live (inside apps/desktop/src-tauri).

- Run the desktop app. Open BillingScreen, ring a sample B2B bill (give it a real-shape GSTIN like 27ABCDE1234F1Z5).

- Save the bill. The IRN async submitter picks it up automatically (within 30s).

- Open the IRN Records tab in ReturnsScreen. The bill should show 'submitted' → 'acked' within 5-10s.

- Click the IRN to view the signed invoice + QR code. The QR contains a base64-encoded NIC-signed JWT.

- Print the bill — IRN + QR auto-render on the A5 invoice layout.

- After 50+ successful sandbox submissions across varied bill shapes (B2B / B2CL / cancellation / credit notes), email Cygnet support requesting production credentials.

# 5 · Production cutover checklist

- Production credentials received and validated against a test shop GSTIN.

- All 5 env vars updated to production values.

- shops.einvoice_enabled = 1 set for the pilot shop.

- shops.einvoice_vendor = 'cygnet'.

- Run a single production IRN submission with ₹1 sample bill — confirm IRN issues + QR renders + PDF prints.

- Cancel that test IRN within 24h via ReturnsScreen → IRN tab → Cancel button (reason: '1 - Duplicate'). Confirm cancellation acks.

- Document in /Pilot Onboarding/<shop>/Cygnet/ : prod credentials encrypted (Sourav's keepassxc), test-IRN screenshot, cancellation screenshot.

# 6 · Failover to ClearTax (second-vendor rule)

Per playbook §12, every integration has a documented second vendor. Cygnet outage protocol:

- Cygnet outage detected: 3 consecutive submission failures with non-config error codes within 5 min, OR Cygnet status page reports outage.

- Update shop's einvoice_vendor column: UPDATE shops SET einvoice_vendor='cleartax' WHERE id='<shop>'. (No restart needed — adapter loaded per-request.)

- ClearTax procurement: same playbook as Cygnet. Independent contract. Endpoints + env vars are CLEARTAX_* (mirror naming).

- When Cygnet recovers + we have ≥6h clean status, flip back. Maintain split-vendor routing if multi-shop, never single-vendor at scale.

# 7 · Build + cargo feature flag

apps/desktop/src-tauri/Cargo.toml exposes a cygnet-live feature. Default builds (cargo build) compile without it — the Cygnet adapter returns CYGNET_OFFLINE_BUILD so the saved-bill async submitter loops harmlessly. Enable for sandbox/prod testing:

cargo build --features cygnet-live --release

The cygnet-live feature pulls in reqwest + tokio-rt, adding ~3MB to the release binary. We keep it off the default build so dev / unsigned-installer / mock-pilot scenarios don't carry the wire-level dependency surface.

# 8 · Compliance + audit trail

- Every IRN/CRN submission writes an audit_log row (entity = 'einvoice', action = 'submit'/'cancel', payload = redacted request hash).

- irn_records table retains: full IRN, ack number, ack date, signed invoice (base64), QR code (base64), error code, attempt count, vendor used. Retention: 8 years per CGST §35 (5 + 3 buffer).

- Per CERT-In: any auth failure / unexpected 5xx from Cygnet is logged at WARN level and forwarded to Grafana Cloud (when X1 cloud bridge is online) for SOC review.

- DPDP compliance: bill payload contains customer PII (name + GSTIN). The Cygnet contract has a DPA addendum committing them to data residency in India + 30-day breach notification. Confirm signed copy is in /Pilot Onboarding/Cygnet/Contracts/.